1. Our application will need to have e-mail functionality and no one in the group have knowledge in that topic.

**Plan for mitigation**: John has taken the task to research about how to work with e-mail functionality and sending automatically messages to the parents.

2. Our application requires to use authentication and show different functionalities depending on the user’s permissions and we don’t have too much of that knowledge.

**Plan for mitigation**: Victor has accepted to look for some examples on how to do that to attach permissions according to the username and password that might be saved.

3. We are planning on using a Data Base in order to save user information, but we don’t know if it would better to use a Data Base software or using just cloud computing.

**Plan for mitigation**: We decided to ask Benard to look for information about what is more reliable to use.